# Three-Month Multi-Sprint Roadmap

## Roadmap Overview

- Epic 1 – Organization & User Management

- Epic 2 – Content Banking & AI Question Generation

- Epic 3 – Test Creation, Scheduling & Execution

- Epic 4 – Analytics, Results, Leaderboards

- Epic 5 – Subscription, Payments & Usage Tracking

## Gantt Chart (3 Months) Example

## Detailed Sprint Plans (User-Story Level)

### Sprint 1: Foundations & Organization Setup

- US-1.1 – Implement Organization creation

- US-1.2 – OrgAdmin / Reviewer role creation

- Setup authentication, RBAC, JWT tokens

- Create initial SuperAdmin dashboard skeleton

### Sprint 2: Student Management & Grouping

- US-1.3 – Student enrollment with OrgReg

- US-1.4 – Student group creation & mapping

- UI screens for OrgAdmin-level management

### Sprint 3: Question Bank – Creation & AI

- US-2.1 – Manual question entry with LaTeX

- US-2.2 – AI-based question generation

- Split-screen preview interface

- Options table integration and validation

### Sprint 4: Reviewer Workflow & Verification

- US-2.3 – Reviewer queue and verification

- Reviewer comments & statuses

- AI quality-check pipeline

### Sprint 5: Test Creation & Execution

- US-3.1 – Test builder with topic selection

- US-3.2 – Negative marking & time limits

- Student test-taking interface (Timer + palette)

### Sprint 6: Results, Analytics & Subscription

- US-4.1 – Score calculation backend

- US-4.2 – Topic-level analysis

- US-4.3 – Leaderboard

- Subscription plans, counters & payments